ProjectPlanningPhase

**ProjectPlanningTemplate (ProductBacklog,Sprint Planning,Stories,Storypoints)**

|  |  |
| --- | --- |
| Date | 24October2022 |
| TeamID | PNT2022TMID47788 |
| ProjectName | Project–News TrackerApplication |
| MaximumMarks | 8 Marks |

# ProductBacklog,SprintSchedule,andEstimation(4Marks)

Usethebelowtemplatetocreate productbacklogandsprintschedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **FunctionalRequirement(Epic)** | **UserStoryNumber** | **UserStory/Task** | **StoryPoints** | **Priority** | **TeamMembers** |
| Sprint-1 | Registration | USN-1 | Asauser,Icanregisterfortheapplicationbyentering my email, password, and confirmingmypassword. | 2 | High | Karthikeyan Y |
| Sprint-1 |  | USN-2 | Asauser, IwillreceiveconfirmationemailonceIhaveregisteredfortheapplication | 1 | High | Madhankumar,Kannan |
| Sprint-1 |  | USN-3 | Asauser,IcanregisterfortheapplicationthroughFacebook | 2 | Low | Karthikeyan PL |
| Sprint-1 |  | USN-4 | Asauser,IcanregisterfortheapplicationthroughGmail | 2 | Medium | Kannan |
| Sprint-2 | Dashboard | USN-6 | AsauserIshould beabletonavigateandaccessallthefeatures hasslefree | 2 | High | Madhankumar,Kannan |
| Sprint-2 | Layout | USN-7 | AsauserIshould beabletoaccesstheportalwith different deviceswiththesamecomfort | 2 | High | KarthikeyanY,Madhankumar |
| Sprint-3 | DataStoreandretrieval | USN-8 | GetDatafromAPIandstoreasJSON inDB2 | 3 | High | Kannan,karthikeyanPL, |
| Sprint-3 |  | USN-9 | Getbindatafrom APIand storein DFS | 2 | High | Kannan |
| Sprint-4 | User Segregationanddataaccess | USN-10 | As a CC executive I should be able touniquelyidentifythecustomerandofferhelp | 1 | Low | Karthikeyan Pl |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **FunctionalRequirement(Epic)** | **UserStoryNumber** | **UserStory/Task** | **StoryPoints** | **Priority** | **TeamMembers** |
| Sprint-4 | Changecode | USN-11 | AsaadministratorIshouldbeabletomodifycodeaccording tothefuturerequirements. | 2 | Medium | KarthikeyanY,MadhankumarD |
| Sprint-4 | Monitorthesystem | USN-12 | As a administrator I should be able to monitorthecloudsystemandfixerrors before  customer. | 1 | High | KarthikeyanPL,Kannan |

# ProjectTracker,Velocity &Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total StoryPoints** | **Duration** | **SprintStartDate** | **SprintEndDate(Planned)** | **StoryPoints**  **Completed (as onPlannedEndDate)** | **SprintReleaseDate(Actual)** |
| Sprint-1 | 20 | 6Days | 24Oct2022 | 29Oct2022 | 8 | 29Oct2022 |
| Sprint-2 | 20 | 6Days | 31Oct2022 | 05Nov2022 | 4 | 05Nov2022 |
| Sprint-3 | 20 | 6Days | 07Nov2022 | 12Nov2022 | 5 | 12Nov2022 |
| Sprint-4 | 20 | 6Days | 14Nov2022 | 19Nov2022 | 4 | 19Nov2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Velocity:**

Imaginewehavea10-daysprint duration,andthevelocity oftheteamis20(pointspersprint). Let’scalculatetheteam’saveragevelocity(AV)periterationunit(storypointsperday)

